AIC PRE-INVESTMENT VALIDATION ROADMAP

Alpha Program Framework: Prove Demand Before Raising ZAR 10M

THE PROBLEM WITH YOUR CURRENT PITCH

Investors will ask: "You are asking for ZAR 10M to build something that has never been sold. How do you know anyone will pay for this?"

The solution: Run an Alpha Program to validate willingness-to-pay, refine your methodology, and generate case studies BEFORE seeking investment. This document outlines a 6-month validation roadmap that costs <ZAR 500K but de-risks the entire business.

ALPHA PROGRAM OVERVIEW

Program Objectives:

• Validate pricing: Confirm organizations will pay ZAR 60K-120K for AI accountability certification

• Refine methodology: Test Integrity Score framework on real organizations with real AI systems

• Generate case studies: Document 5-10 certification processes with measurable outcomes

• Build relationships: Establish partnerships with Information Regulator, SANAS, insurance companies

• Prove traction: Show investors real revenue and letters of intent from pilot participants

• Test messaging: Validate that "human accountability" positioning resonates with decision-makers

Program Structure:

• Duration: 6 months (January - June 2026)

• Participants: 5-10 early-adopter organizations

• Pricing: 50% discount (ZAR 60K for small, ZAR 120K for medium)

• Deliverable: "Alpha Certification" (non-SANAS accredited, but rigorous audit)

• Follow-up: Participants receive free upgrade to full SANAS-accredited certification upon launch

• Requirements: Participants must allow publication of case studies (anonymized if needed)

6-MONTH VALIDATION TIMELINE

MONTHS 1-2: Foundation & Recruitment

Finalize Alpha Certification Framework: Complete Integrity Score methodology, audit checklists, and certification requirements for all 3 tiers. Create audit training materials.

Recruit Pilot Participants: Target: 20 outreach conversations → 10 serious prospects → 5-7 signed participants. Focus on: (1) Banks using AI credit scoring, (2) Healthcare organizations using diagnostic AI, (3) Recruitment platforms with AI screening, (4) Insurance companies with underwriting AI.

Secure Institutional Support: Letter of support from Information Regulator stating alignment with POPIA Section 71. Initial meeting with SANAS to discuss accreditation pathway. Partnership conversation with iTOO or Santam on insurance discount program.

Assemble Alpha Team: Recruit 1-2 experienced ISO auditors as contract consultants (ZAR 8K/day, ~20 days total = ZAR 160K). Engage legal advisor on POPIA compliance (ZAR 50K). Technical AI specialist for bias testing (ZAR 80K).

Month 1-2 Budget: ZAR 290K

MONTHS 3-4: Alpha Audits

Conduct Alpha Certifications: Execute 5-10 full certification audits. Each audit includes: (1) Pre-audit documentation review, (2) 2-3 day on-site assessment, (3) Technical bias testing of AI systems, (4) Human oversight verification, (5) Certification decision and report delivery.

Document Process Learnings: After each audit, document: What worked well? What took longer than expected? Which tier requirements needed clarification? What objections did auditors encounter? What evidence formats were most useful?

Refine Framework: Update Integrity Score methodology based on real-world application. Adjust audit checklists and evidence requirements. Create industry-specific guidance (banking vs. healthcare vs. recruitment).

Collect Participant Feedback: Post-audit surveys: (1) Was certification valuable? Why? (2) What would you pay for full SANAS-accredited version? (3) Would you recommend to peers? (4) What additional services would be useful (monitoring, training)?

Month 3-4 Budget: ZAR 100K (auditor time, travel, testing tools)

Month 3-4 Revenue: ZAR 420K-600K (7 participants @ ZAR 60K-120K each)

MONTHS 5-6: Case Studies & Investment Readiness

Produce Case Studies: Create 3-5 detailed case studies showing: (1) Organization profile and AI use cases, (2) Audit process and findings, (3) Corrective actions implemented, (4) Business value delivered (e.g., insurance discount, tender eligibility, risk mitigation). Include anonymized examples and 1-2 named references if possible.

Collect Letters of Intent: From pilot participants: "We commit to purchasing full SANAS-accredited certification upon availability." From prospective clients: "We are interested in certification pending SANAS accreditation." Target: 15-20 LOIs representing ZAR 3-4M in pipeline revenue.

Submit SANAS Application: With evidence from Alpha Program: (1) Demonstrated competence conducting audits, (2) Refined methodology and procedures, (3) Trained auditor team, (4) Quality management system documentation. Application fee: ZAR 9,300.

Prepare Investor Materials: Update pitch deck with: (1) Alpha Program results, (2) Case studies, (3) Letters of intent, (4) Participant testimonials, (5) Projected economics based on actual costs, (6) SANAS application submission proof.

Regulatory Advocacy: Submit position paper to Information Regulator: "AIC as Section 71 Compliance Solution." Present Alpha Program findings at industry conferences (SAICA, Financial Services Board). Publish white paper on "Human Accountability in AI Deployment."

Month 5-6 Budget: ZAR 80K (case study production, SANAS fees, advocacy)

TOTAL ALPHA PROGRAM BUDGET

Personnel (Auditors, Specialists): ZAR 290K

Program Operations (Audits, Travel): ZAR 100K

Case Studies & Materials: ZAR 80K

Total Investment: ZAR 470K

Expected Revenue from Participants: ZAR 420-600K

NET POSITION: BREAK-EVEN TO +ZAR 130K

SUCCESS CRITERIA FOR ALPHA PROGRAM

You will be ready to raise ZAR 10M if you achieve:

Validated Pricing: At least 5 organizations paid ZAR 60K-120K for Alpha Certification

Proven Methodology: Integrity Score framework successfully applied to 3 different industries (BFSI, Healthcare, Recruitment)

Strong Pipeline: 15-20 Letters of Intent from prospective clients representing ZAR 3-4M in revenue

Regulatory Support: Letter from Information Regulator acknowledging alignment with POPIA Section 71

SANAS Progress: Application submitted with evidence of competence

Case Studies: 3-5 documented certifications with measurable business value

Named References: At least 2 Alpha participants willing to be publicly referenced

Insurance Partnership: Agreement with at least 1 insurer to offer premium discounts for certified organizations

ALPHA PARTICIPANT RECRUITMENT STRATEGY

Target Organizations:

Banks & FinTech (3 participants): Organizations using AI for: Credit scoring, Fraud detection, Loan approvals. Target: Mid-tier banks (Investec, Capitec) or FinTech lenders. Value proposition: Demonstrate POPIA Section 71 compliance, reduce litigation risk, qualify for insurance discounts.

Healthcare Providers (2 participants): Organizations using AI for: Radiology analysis, Patient triage, Treatment recommendations. Target: Private hospital groups (Life Healthcare, Mediclinic) or diagnostic centers. Value proposition: Patient safety certification, liability protection, differentiation in competitive market.

Recruitment Platforms (2 participants): Organizations using AI for: Resume screening, Candidate matching, Interview scheduling. Target: Johannesburg-based recruitment agencies or HR tech platforms. Value proposition: Avoid Workday-style lawsuits, prove non-discrimination to corporate clients, win more contracts.

Outreach Messaging:

"We are launching a pilot AI accountability certification program aligned with POPIA Section 71. Early participants receive 50% discount and help shape the certification standard that will become industry requirement. Are you using AI in credit/hiring/diagnosis decisions? Can I send you a one-pager?"

WHAT INVESTORS WANT TO SEE

• ('Proof of Payment', 'Bank statements showing ZAR 420K+ received from Alpha participants. This is 100x more valuable than a survey saying "85% would be willing to pay."')

• ('Real Quotes from Customers', '"AIC certification helped us win a ZAR 15M government tender that required proof of ethical AI use." - CFO, Tier 2 Bank (actual quote, not hypothetical)')

• ('Pipeline with Names', 'List of 15-20 organizations with contact details, organization size, expected certification value. Not "addressable market" - actual conversations.')

• ('Regulatory Endorsement', 'Letter from Information Regulator on official letterhead. Even non-binding support letter carries huge weight.')

• ('Refined Unit Economics', 'Actual costs from Alpha Program: "Each audit took 4.2 days on average (not our initial estimate of 3 days). COGS was ZAR 62K (vs. projected ZAR 44K). Margin was 58% (still very healthy)."')

• ('Team Proof', 'Show that Lead Auditors delivered quality work. Include their CVs and examples of audit reports they produced.')

• ('Case Studies with Numbers', '"Discovery Health reduced AI liability insurance premium by 18% after certification." - Specific, measurable outcomes.')

BOTTOM LINE

Do NOT raise ZAR 10M on an untested concept. Investors see 100 pitches per month from people with "great ideas." You need to be the 1 in 100 who has actually sold the thing.

The Alpha Program costs <ZAR 500K and can be self-funded or bootstrapped through initial consulting work. After 6 months, you will have:

• Real revenue (ZAR 420-600K)

• Paying customers willing to be references

• Refined methodology proven on real AI systems

• Case studies with measurable outcomes

• Pipeline of 15-20 organizations

• SANAS application submitted

• Regulatory relationships established

At that point, raising ZAR 10M becomes easy. You are not asking investors to believe in your vision - you are showing them proof that the market wants what you built.

____________________________________________________________________________________________________

AIC Pre-Investment Validation Roadmap | Prove Demand Before Raising Capital | January 2026