AI INTEGRITY CERTIFICATION

AIC

STRATEGIC ROADMAP

Vision Alignment & Execution Plan

February 2026

CONFIDENTIAL

"We do not regulate AI. We certify that humans remain accountable."

# Executive Summary

This strategic roadmap consolidates AIC's planning documents, validates alignment with the Founder's Vision, and provides a unified execution plan. The review confirms strong alignment between the vision and operational planning, with recommendations for strengthening the connection between daily execution and the 30-year mission.

## Vision Alignment Assessment

The Founder's Vision establishes a clear moral imperative: when systems make decisions that affect human dignity, humans must remain accountable. This principle is strongly reflected across all planning documents.

| Vision Element | Alignment | Evidence |
| --- | --- | --- |
| Human Accountability Focus | ✓ Strong | PRD, Business Plan, and all materials consistently position AIC as certifying human accountability, not AI technology |
| South Africa-First Positioning | ✓ Strong | POPIA Section 71 as legal foundation; SANAS accreditation pathway; Constitutional values referenced throughout |
| Three-Tier Framework | ✓ Strong | PRD and Tier Framework HTML demonstrate clear, pragmatic tiering matching accountability to decision stakes |
| Long-Term Institution Building | ◐ Moderate | Business plan shows 5-year projections; could strengthen 10-30 year institutional milestones beyond financial metrics |
| Beyond AI to All Automated Systems | ◐ Moderate | Vision mentions credit scoring, benefits systems; PRD focuses primarily on AI. Future expansion pathway implicit but not explicit |

# Part 1: Current State Assessment

## Documentation Review

The following documents were reviewed and assessed for completeness, quality, and vision alignment:

- Founder's Vision — The north star document establishing the 30-year mission, moral foundation, and South African positioning. Exceptionally well-written with genuine conviction.

- Product Requirements Document (PRD) — Comprehensive 80+ page document covering website, platform, frontend/backend architecture. Production-ready specifications.

- Evidence-Based Business Plan — Strong investor memorandum with real market data, unit economics, and 3-year financial projections. All statistics sourced and verified.

- Pilot Program Framework — Pragmatic 6-month validation roadmap with ZAR 470K budget. Designed to prove demand before raising capital.

- Competitive & Risk Analysis — Identifies 4 competitor categories and 5 major risks with specific mitigation strategies.

- Tier Framework Visual — Professional HTML design with editorial newspaper aesthetic, matching the PRD design system specifications.

- GitHub Repository (aic-platform) — Monorepo with 4 planned apps (web, platform, admin, engine). 27 commits, TypeScript/Python stack. Early development stage.

## Technical Platform Status

The GitHub repository shows a well-structured monorepo architecture:

| Application | Technology | Purpose | Status |
| --- | --- | --- | --- |
| apps/web | Next.js, Tailwind | Public marketing & lead generation | In Development |
| apps/platform | Next.js, Postgres | Client compliance dashboard | Scaffolded |
| apps/admin | Next.js | Internal operations & cert management | Scaffolded |
| apps/engine | Python, FastAPI | AI bias audit logic (Four-Fifths Rule) | Scaffolded |

Assessment: The technical architecture aligns with the PRD specifications. The monorepo structure supports the phased development approach. Current focus should remain on apps/web (marketing site) to support Alpha Program recruitment.

# Part 2: Unified Strategic Roadmap

This roadmap integrates all planning documents into a single execution timeline. It preserves the Founder's Vision trajectory while grounding near-term execution in the validated Alpha Program approach.

## PHASE 0: Foundation (Immediate – Week 4)

Objective: Complete website MVP and begin Alpha Program recruitment.

- Complete apps/web marketing site — Homepage, Tier Framework, About, Contact pages functional

- Deploy Self-Assessment Quiz — 20 questions, email gate at Q15, Integrity Score calculation

- Create Alpha Program application page — Value proposition, eligibility criteria, application form

- Finalize Alpha Certification Framework — Audit checklists, Integrity Score methodology for all 3 tiers

- Build target prospect list — 20 organizations (BFSI, Healthcare, Recruitment) with decision-maker contacts

Success Metrics: Website deployed to production. 5+ assessment completions. 3+ Alpha applications.

## PHASE 1: Demand Validation (Months 1-2)

Budget: ZAR 290,000 | Objective: Recruit Alpha participants and establish regulatory relationships.

- Conduct 20 outreach conversations — Target CFOs, CROs, Compliance Officers in organizations using AI for credit/hiring/diagnosis

- Sign 5-7 Alpha Program participants — At 50% discount (ZAR 60K-120K each)

- Secure Information Regulator meeting — Discuss POPIA Section 71 alignment, request letter of support

- Initial SANAS consultation — Understand accreditation requirements, timeline, documentation needs

- Assemble Alpha team — 1-2 ISO auditors (contract), legal advisor (POPIA), technical AI specialist

Success Metrics: 5-7 signed participants. Information Regulator meeting completed. SANAS pathway understood.

## PHASE 2: Alpha Execution (Months 3-4)

Budget: ZAR 100,000 | Revenue: ZAR 420-600K | Objective: Conduct audits and validate methodology.

- Execute 5-10 Alpha Certifications — Full audit cycle: documentation review, on-site assessment, bias testing, certification decision

- Document process learnings — Track actual audit days, COGS, methodology gaps, client objections

- Refine Integrity Score framework — Adjust based on real-world application across industries

- Collect participant feedback — Value perception, willingness to pay full price, referral likelihood

- Begin insurance partnership conversations — iTOO, Santam, Old Mutual for premium discount program

Success Metrics: 5+ certifications completed. Methodology proven across 3 industries. Positive participant feedback.

## PHASE 3: Investment Readiness (Months 5-6)

Budget: ZAR 80,000 | Objective: Build case studies, pipeline, and submit SANAS application.

- Produce 3-5 case studies — Documented certifications with measurable business value (insurance discounts, tender wins)

- Collect 15-20 Letters of Intent — ZAR 3-4M pipeline from prospective clients

- Submit SANAS accreditation application — With Alpha Program evidence of audit competence

- Finalize insurance partnership — Agreement for premium discounts for certified organizations

- Update investor materials — Pitch deck with real revenue, customer testimonials, refined unit economics

Success Metrics: Case studies completed. 15+ LOIs. SANAS application submitted. Ready to raise ZAR 10M.

## PHASE 4: Platform Build (Months 7-12)

Investment: ZAR 10M | Objective: Scale team, build platform, achieve SANAS accreditation.

- Hire full team — 2 Lead Auditors (ZAR 1.2M each), Technical Director, Operations Manager, Business Development

- Build Client Portal (apps/platform) — Authenticated dashboard, evidence upload, certification status tracking

- Build Admin System (apps/admin) — Certification workflow management, auditor assignment, finding tracking

- Launch AIC Pulse MVP (apps/engine) — Basic AI system health monitoring, bias drift detection, monthly reports

- Complete SANAS accreditation — Assessment, witness audits, compliance verification (14-month process from submission)

- Achieve 90 certifications — Full commercial pricing post-accreditation

Success Metrics: SANAS accredited. 90+ certifications. Platform operational. ZAR 19M revenue. Break-even achieved.

## PHASE 5: Regional Expansion (Year 2-3)

Objective: Expand across SADC region and establish AIC as continental standard.

- SADC expansion via SADCAS — Mutual recognition agreement, country-specific regulatory mapping

- Multi-language support — English, Afrikaans, Zulu, Portuguese (Mozambique), French (DRC)

- Launch Lead Auditor Training Programme — ZAR 35K per trainee, target 50+ certified auditors

- Government tender integration — Work with National Treasury to include AI certification in RFP requirements

- Full AIC Pulse platform — Real-time monitoring, third-party integrations (Credo AI, Fiddler), enterprise features

- 210+ cumulative certifications — ZAR 45M revenue, 56% EBITDA margin

Success Metrics: Operating in 3+ SADC countries. First government tender requirement. Training programme launched.

# Part 3: Long-Term Vision Alignment

The Founder's Vision establishes a 30-year trajectory. This section maps operational milestones to the vision's long-term aspirations.

| Horizon | Founder's Vision Goal | Operational Milestone |
| --- | --- | --- |
| 2030 | Recognised standard for AI accountability in South Africa | 500+ active certifications; Information Regulator references AIC methodology; First court judgment cites framework |
| 2035 | Operating across Africa; trained a generation of auditors | Recognition in all 15 SADC countries; 200+ certified lead auditors; AIC-certified requirement in major regional tenders |
| 2045 | Principle embedded in international governance frameworks | Global ISO standard based on AIC methodology; Representation in AI governance bodies; African voice in global AI policy |
| 2055 | Methodology expanded beyond AI to all automated decision systems | "Human-Accountable" certification applicable to any consequential automated system—credit scoring, benefits eligibility, predictive policing |

## Recommendations for Strengthening Vision Alignment

- Add "Vision Checkpoint" to Quarterly Reviews — Beyond financial metrics, assess: Are we certifying human accountability or just AI governance? Are we building an institution or just a business?

- Develop "Beyond AI" Expansion Plan — Document how the three-tier framework applies to non-AI automated systems (credit scoring algorithms, benefits eligibility, tenant screening).

- Create Institutional Legacy Document — Define what AIC should look like if the founder is no longer involved. Governance structure, values preservation, succession principles.

- Establish Advisory Board Early — Include voices who connect to the constitutional values referenced in the vision: legal scholars, ethics professors, civil society leaders.

- Document South African Origin Story — The vision's connection to apartheid history and Section 10 of the Constitution is powerful. Make this explicit in marketing materials.

# Part 4: Key Decisions Required

The following decisions should be resolved to proceed with the roadmap:

### Decision 1: Alpha Program Launch Date

Options: (a) Begin immediately with current website state, or (b) Wait 4 weeks for website MVP completion.

Recommendation: Option (a) — Start outreach conversations now. Website can be shared as "preview" during recruitment. Momentum matters more than polish.

### Decision 2: Alpha Pricing Structure

Options: (a) Fixed 50% discount (ZAR 60K-120K), or (b) Sliding scale based on organization size, or (c) Free for first 3 participants.

Recommendation: Option (a) — Fixed discount validates willingness-to-pay. Free certifications don't prove anything. Keep it simple.

### Decision 3: Technology Priority

Options: (a) Complete apps/web only, or (b) Also build apps/engine for bias testing, or (c) Use third-party tools for bias testing initially.

Recommendation: Option (c) — Focus engineering on apps/web (marketing/lead generation). Use existing tools (Credo AI, manual testing) for Alpha audits. Build apps/engine with investment capital.

### Decision 4: Auditor Sourcing

Options: (a) Contract auditors for Alpha (ZAR 8K/day), or (b) Hire full-time auditor early, or (c) Train founder to conduct initial audits.

Recommendation: Option (a) — Contract auditors reduce fixed costs. They bring credibility and can mentor founder. Full-time hires come with investment.

# Appendix: Quick Reference

## Budget Summary

| Item | Cost | Revenue |
| --- | --- | --- |
| Alpha Program (6 months) | ZAR 470K | ZAR 420-600K |
| Investment Round | 25% equity | ZAR 10M |
| Year 2 Target Revenue | — | ZAR 19.1M |
| Year 3 Target Revenue | — | ZAR 45.6M |

## Critical Success Factors

- 5+ paid Alpha participants before Month 3

- Information Regulator letter of support

- SANAS application submitted by Month 6

- 15+ Letters of Intent before investment raise

- At least 1 insurance partnership agreement

- Case studies with measurable business value

## Contact & Resources

GitHub Repository: github.com/z-wilken/aic-platform

Documentation: PRD, Business Plan, Pilot Framework, Risk Analysis (attached)

Design Assets: Tier Framework HTML, Brand Guidelines in PRD Section 10

"Imagination shouldn't be used to escape reality — it should be used to create it."

— Zander Wilken, Founder

AI Integrity Certification | Strategic Roadmap | February 2026 | CONFIDENTIAL